Portfolio Project Master Plan

8 Projects · 6 Months · Full-Stack + AI + Cloud

Chethan · Northeastern University · INFO 6150

# 1. What We Decided

This document consolidates all planning decisions made for the 8-project portfolio. The goal is to cover three job categories — Full-Stack Development, AI/ML Engineering, and Cloud/DevOps — through a set of carefully scoped projects built over 6 months at roughly 30+ hours per week.

The overarching principle applied to every project:

- Build to the demonstrable core — the one or two technical concepts that make each project interesting

- Cut anything that doesn't teach something new or show up clearly in a demo or code review

- Prioritize code quality and clean README documentation over feature count

- Use GPT-4o-mini as the default model during development; upgrade to GPT-4o only for final demos

# 2. Portfolio at a Glance

| # | Project | Category | Core Concept | Month | Cost |
| --- | --- | --- | --- | --- | --- |
| 1 | IntelliDoc | Full-Stack + AI | RAG Pipeline, Streaming | 1–2 | $10–20 |
| 2 | FoodDash | Cloud / DevOps | Microservices, K8s, CI/CD | 2–3 | $0–20 |
| 3 | ConnectHub | API Engineering | API Gateway, Webhooks | 3 | $0–15 |
| 4 | TaskFlow | Full-Stack | Real-Time WebSocket, DnD | 3–4 | $0 |
| 5 | DeepResearch | AI Systems | LangGraph Multi-Agent | 4 | $15–25 |
| 6 | PromptLab | AI / Niche | Multi-LLM Evaluation | 4–5 | $10–20 |
| 7 | AutoPilot | AI Automation | AI Decision + HITL | 5 | $8–18 |
| 8 | FlowBridge | Cloud + API | Event-Driven, React Flow | 5–6 | $0 |

Total estimated budget: $50–90 with smart model selection. See Section 4 for the full money breakdown.

# 3. Per-Project Decisions

Each project has been trimmed from its original production-grade spec to a focused MVP. Below is a summary of what was kept and what was cut for each project.

## 3.1  IntelliDoc — AI-Powered Document Intelligence

Full-Stack + AI Integration · Month 1–2

Core Concept:  Upload PDF/DOCX → background processing via BullMQ → chunk + embed → RAG Q&A with streaming SSE and source citations. The pipeline is the project.

What We Keep

- ✓  PDF + DOCX upload with BullMQ background processing

- ✓  Fixed-size chunking + OpenAI text-embedding-3-small

- ✓  ChromaDB vector storage (local, free)

- ✓  RAG Q&A with source citations + streaming SSE responses

- ✓  Processing status indicator (queued → extracting → ready)

- ✓  JWT auth (register/login only)

- ✓  Basic conversation history per document

- ✓  Docker Compose setup (MongoDB, Redis, ChromaDB)

What We Cut

- ✗  OCR / Tesseract for image documents

- ✗  Collections/folders system — flat document list is fine

- ✗  Analytics dashboard

- ✗  Role-based access (Owner/Editor/Viewer)

- ✗  OAuth2 social login

- ✗  API key management for programmatic access

- ✗  Semantic chunking — fixed-size is sufficient

- ✗  Export conversations (Markdown/PDF)

## 3.2  FoodDash — Cloud-Native Microservices

Cloud & DevOps · Month 2–3

Core Concept:  3 services communicating via RabbitMQ, deployed on Kubernetes with GitHub Actions CI/CD and a Prometheus/Grafana dashboard. Architecture is the showcase.

What We Keep

- ✓  3 services: User Service, Order Service, Restaurant Service

- ✓  RabbitMQ async communication between Order and Restaurant

- ✓  Docker Compose for local development

- ✓  Kubernetes manifests (Minikube) — Deployments, Services, ConfigMaps

- ✓  GitHub Actions CI/CD pipeline (lint → test → build → deploy)

- ✓  Prometheus + Grafana (one dashboard: request rate, error rate, latency)

- ✓  Basic Terraform for local IaC practice

What We Cut

- ✗  Payment Service (Stripe) — complex, expensive, not the architecture point

- ✗  Notification Service — adds services without new concepts

- ✗  Istio service mesh — overkill for portfolio

- ✗  ELK Stack / Jaeger distributed tracing — use simple structured logs

- ✗  Chaos engineering tests

- ✗  Helm charts — plain K8s manifests are sufficient

- ✗  Real cloud deployment (EKS/GKE) — Minikube + demo video is enough

## 3.3  ConnectHub — Universal API Gateway

API & Integration Engineering · Month 3

Core Concept:  Unified REST API abstracting 3 providers, webhook normalization with retry delivery, rate limiting, and circuit breaker. The pattern design is the point.

What We Keep

- ✓  3 provider adapters: Stripe (test mode), GitHub, SendGrid

- ✓  Unified REST API with consistent request/response format

- ✓  Webhook ingestion + signature verification + event normalization

- ✓  Webhook delivery with exponential backoff retry (max 5 attempts)

- ✓  API key auth (skip OAuth2 — not the focus)

- ✓  Redis sliding window rate limiting (Free/Pro tiers)

- ✓  Circuit breaker per provider (closed/open/half-open states)

- ✓  Auto-generated Swagger UI at /docs

- ✓  Simple usage dashboard (request count, error rate per provider)

What We Cut

- ✗  Twilio + Slack adapters (add as stretch if time allows)

- ✗  Full OAuth2 token refresh automation

- ✗  Webhook fan-out to multiple callback URLs

- ✗  API versioning (v1/v2 negotiation)

- ✗  Cost estimation analytics

- ✗  API key scoping to specific providers

- ✗  Postman collection export

## 3.4  TaskFlow — Real-Time Collaborative Task Board

Full-Stack Development · Month 3–4

Core Concept:  Drag-and-drop Kanban board with Socket.io real-time sync. Multiple users see changes instantly. The collaboration engine and optimistic UI are the showcase.

What We Keep

- ✓  Boards, columns, cards — full CRUD

- ✓  Drag and drop (dnd-kit) within and between columns

- ✓  Real-time sync via Socket.io (moves and updates broadcast to all users)

- ✓  User presence (avatars showing who's currently on the board)

- ✓  Card detail: title, description, assignees, due date, labels

- ✓  JWT authentication

- ✓  Docker Compose (MongoDB, Redis)

What We Cut

- ✗  Checklists inside cards

- ✗  File attachments on cards

- ✗  Comments with @mentions

- ✗  Board analytics / burndown charts

- ✗  Board templates and background customization

- ✗  WIP limits per column

- ✗  Notification system

- ✗  Multi-select cards for bulk drag

- ✗  Virtual scrolling (only relevant at 100+ cards)

## 3.5  DeepResearch — Multi-Agent Research Assistant

AI Systems Building · Month 4

Core Concept:  LangGraph state machine orchestrating 3 agents (Planner → Researcher → Writer) with real-time SSE streaming of every step. The orchestration architecture is the showcase.

What We Keep

- ✓  3 agents: Planner, Researcher, Writer

- ✓  LangGraph state machine with proper node/edge transitions

- ✓  Tavily web search tool (free tier: 1,000 searches/month)

- ✓  Web page reading and content extraction tool

- ✓  Real-time SSE stream of every agent step with status + data

- ✓  PostgreSQL for session storage and history

- ✓  Final report with inline source citations

- ✓  Markdown export (one format is sufficient)

What We Cut

- ✗  Data Analyst agent — sandboxed code execution adds weeks and cost

- ✗  Critic agent — adds cost and latency; ship as v2

- ✗  Chart generation via matplotlib

- ✗  Session branching from midpoints

- ✗  Cross-session memory and learning

- ✗  Multi-model support — GPT-4o only for MVP

- ✗  Human-in-the-loop mid-research

- ✗  Cost/performance comparison dashboard

## 3.6  PromptLab — Prompt Engineering Studio

Emerging / Niche Roles · Month 4–5

Core Concept:  Monaco editor with variable interpolation, run prompts against 3 models simultaneously, version control with diff view, basic evaluation metrics. Treats prompts as engineering artifacts.

What We Keep

- ✓  Monaco-based prompt editor with {{variable}} interpolation

- ✓  Run against 3 models: GPT-4o, GPT-4o-mini, Claude Haiku

- ✓  Side-by-side response comparison with streaming

- ✓  Version control — create version on save, diff between versions

- ✓  2 evaluation metrics: latency + LLM-as-judge relevance score

- ✓  Real-time cost tracking per execution

- ✓  Docker Compose setup

What We Cut

- ✗  A/B testing framework — complex stats machinery

- ✗  Prompt pipeline / chain builder

- ✗  Team collaboration and approval workflows

- ✗  Batch CSV evaluation runner

- ✗  Dataset management system

- ✗  AI-generated test cases

- ✗  Export to curl / Python / YAML

- ✗  Google Gemini integration (3 models is plenty)

- ✗  Ollama local model support (add as stretch)

## 3.7  AutoPilot — AI Workflow Automation Agent

AI Automation + Full-Stack · Month 5

Core Concept:  Trigger fires → GPT-4o reads payload and decides action → Human-in-the-loop approval → action executes. Dry-run mode and natural language workflow creation are the key demo moments.

What We Keep

- ✓  3 triggers: Webhook, Email (IMAP), Cron

- ✓  3 actions: Slack message, GitHub issue creation, HTTP POST

- ✓  GPT-4o decision engine (analyzes payload, selects action + params)

- ✓  Human-in-the-loop: dashboard approval gate for any workflow step

- ✓  Execution log with step-by-step detail and agent reasoning

- ✓  Dry-run mode — shows what would happen without executing

- ✓  Natural language workflow creation (NLP parser → workflow config)

- ✓  Docker Compose

What We Cut

- ✗  File trigger and GitHub trigger (webhook + email demonstrates the concept)

- ✗  Google Sheets action and desktop notification action

- ✗  Workflow memory / feedback learning loop

- ✗  Visual drag-and-drop workflow builder

- ✗  Code mode (Python editor for advanced users)

- ✗  Plugin architecture / custom connector SDK

- ✗  Rollback support per action

- ✗  Time-saved analytics reports

## 3.8  FlowBridge — Event-Driven Integration Platform

Cloud + API Engineering · Month 5–6

Core Concept:  React Flow visual canvas connecting Trigger → Logic → Action nodes, backed by a real RabbitMQ event processing engine. The architecture and visual builder are the showcase.

What We Keep

- ✓  React Flow visual builder with 3 node types (Trigger, Action, Logic/if-else)

- ✓  4 connectors: GitHub, Slack, Webhook, Cron

- ✓  RabbitMQ event processing engine with dead letter queue

- ✓  Execution history with per-step input/output detail

- ✓  Replay failed executions

- ✓  Credential vault with AES-256 encryption

- ✓  Docker Compose (App, PostgreSQL, Redis, RabbitMQ)

What We Cut

- ✗  Transform nodes, Aggregate nodes, Delay nodes

- ✗  Custom connector SDK for third parties

- ✗  Live data flow preview between nodes on canvas

- ✗  Granular step-level retry (workflow-level is sufficient)

- ✗  Monitoring alerts and queue depth dashboard

- ✗  Undo/redo on the React Flow canvas

- ✗  Google Sheets connector

# 4. Where You Actually Need to Spend Money

This section is the definitive list of every cost you will encounter. Everything not listed here runs free locally via Docker.

## 4.1  Must Pay — Core AI Costs

These are unavoidable for the AI projects. You cannot build IntelliDoc, DeepResearch, PromptLab, or AutoPilot without these.

| Service | Used In | Why Needed | Free Alternative | Est. Cost |
| --- | --- | --- | --- | --- |
| OpenAI API (GPT-4o-mini) | All AI projects | LLM for Q&A, decisions, agents | Ollama (local, slow) | $25–45 |
| OpenAI API (GPT-4o) | Final demos only | Higher quality for showcase | GPT-4o-mini | $15–30 |
| OpenAI Embeddings | IntelliDoc | text-embedding-3-small | Nomic via Ollama | $0–1 |
| Tavily Search API | DeepResearch | Web search for agents | SerpAPI (100/mo free) | $0 (free tier) |
| Anthropic Claude API | PromptLab only | Multi-model comparison | Skip Haiku, use 2 models | $3–8 |

## 4.2  Maybe Pay — Third-Party API Free Tiers

All of these have free tiers that are sufficient for development and demos. You only pay if you exceed the free limit during heavy testing.

| Service | Used In | Free Tier | If You Exceed | Max Extra Cost |
| --- | --- | --- | --- | --- |
| Twilio | ConnectHub, AutoPilot | $15 trial credit included | Pay per SMS (~$0.01/msg) | $0–10 |
| SendGrid | ConnectHub, AutoPilot | 100 emails/day free | Rarely exceeded in dev | $0 |
| Stripe | ConnectHub | Test mode = always free | N/A — test mode only | $0 |
| GitHub API | ConnectHub, FlowBridge | 5,000 req/hour free | Never hit in portfolio | $0 |
| Slack API | AutoPilot, FlowBridge | Free tier sufficient | Never hit in portfolio | $0 |

## 4.3  Optional — Cloud Deployment

All projects run locally via Docker. Cloud deployment is only needed if you want a live URL for interviews. It is not required.

| Project | Recommended Option | Cost | Notes |
| --- | --- | --- | --- |
| IntelliDoc | Railway or Render (free tier) | $0 | Free tier limits apply; fine for demos |
| FoodDash | Minikube + Loom video | $0 | Screenshot K8s dashboard; no live URL needed |
| FoodDash (if needed) | DigitalOcean Droplet $6/mo | $3–6 | Spin up for 1 week, then destroy |
| All others | Local Docker + ngrok | $0 | ngrok exposes local ports for live demos |

## 4.4  Completely Free — Everything Else

All of the following run locally inside Docker Compose at zero cost for all 8 projects:

- MongoDB, PostgreSQL, Redis — Docker images, free

- RabbitMQ — Docker image, free

- ChromaDB — local vector database, no cloud needed

- MinIO — local S3-compatible file storage, free

- Prometheus + Grafana — Docker images, free

- BullMQ — Redis-based job queue, no separate cost

- All Node.js / Python / React frameworks and libraries — open source

- Docker + Docker Compose — free for personal use

- Minikube + kubectl — free

- GitHub Actions — 2,000 free minutes/month on free tier (more than enough)

## 4.5  Total Budget Summary

| Category | Minimum | Maximum | Priority |
| --- | --- | --- | --- |
| OpenAI API (GPT-4o-mini for dev) | $20 | $40 | MUST PAY |
| OpenAI API (GPT-4o for demos) | $10 | $25 | MUST PAY |
| Anthropic API (PromptLab only) | $3 | $8 | MUST PAY |
| OpenAI Embeddings (IntelliDoc) | $0 | $1 | MUST PAY |
| Twilio (after trial credit) | $0 | $10 | MAYBE |
| Cloud deployment (optional) | $0 | $10 | OPTIONAL |
| TOTAL | $33 | $94 |  |

# 5. Budget Protection Rules

Follow these strictly to avoid accidentally burning your budget during development.

### Rule 1 — Set OpenAI Hard Spending Caps Before Writing Any Code

Go to platform.openai.com → Settings → Limits. Set a monthly hard limit of $30. This prevents a runaway batch loop or accidental infinite retry from draining your account overnight.

### Rule 2 — Use GPT-4o-mini by Default, GPT-4o for Demo Only

GPT-4o is ~20x more expensive than GPT-4o-mini. The architecture, streaming, and agent orchestration work identically regardless of model. Only switch to GPT-4o when recording your final demo video or presenting live.

### Rule 3 — Log Token Usage on Every LLM Call

Add a token logger wrapper around every LLM call from day one. Log: model, input tokens, output tokens, cost. This takes 15 minutes to set up and saves you from surprises.

### Rule 4 — Cache Aggressively in Development

During dev, you will run the same test prompts dozens of times. Use Redis to cache LLM responses keyed by prompt hash. This is especially important for DeepResearch and PromptLab.

### Rule 5 — ChromaDB First, Pinecone for Demos Only

Do not pay for Pinecone during the build phase. ChromaDB runs locally in Docker and the RAG code is 100% identical. Only connect to Pinecone when you need a live URL for an interview demo.

### Rule 6 — FoodDash Does Not Need a Live Cloud URL

A Minikube dashboard screenshot, a recorded Loom walkthrough of the K8s deployment, and your GitHub Actions CI/CD pipeline are more than sufficient. Do not spend $40–80/month on EKS for a portfolio project.

# 6. Month-by-Month Build Timeline

| Month | Projects Active | Key Milestones | Spend | Running Total |
| --- | --- | --- | --- | --- |
| 1 | IntelliDoc (core build) | RAG pipeline working end-to-end, streaming Q&A with citations | $8–12 | $8–12 |
| 2 | IntelliDoc (polish) + FoodDash start | IntelliDoc deployed locally, 3 FoodDash services communicating | $10–15 | $18–27 |
| 3 | FoodDash finish + ConnectHub | K8s + CI/CD for FoodDash, ConnectHub webhook engine live | $5–10 | $23–37 |
| 4 | TaskFlow + DeepResearch | Real-time drag/drop live, 3-agent LangGraph pipeline streaming | $15–25 | $38–62 |
| 5 | PromptLab + AutoPilot | Multi-model comparison, NLP workflow creator + HITL approvals | $10–20 | $48–82 |
| 6 | FlowBridge + Polish all READMEs | React Flow canvas + RabbitMQ engine, final README pass on all 8 | $3–8 | $51–90 |

# 7. One Last Thing — README Quality

For portfolio projects, a well-written README is as important as the code itself. For each project, include:

- Architecture diagram (even a simple ASCII or draw.io diagram)

- The 'Why' for major tech choices — why BullMQ over direct processing, why LangGraph over raw LangChain, why RabbitMQ in FlowBridge

- How to run locally (one-command Docker Compose setup)

- A short demo GIF or Loom link showing the core feature working

- Known limitations and what you would add in a v2

That last point — known limitations — shows engineering maturity. Interviewers trust candidates who understand the tradeoffs in their own work far more than candidates who claim their projects are complete.

Good luck, Chethan. Build one project at a time.